# Sprint Review Notes

# **Group**: 5.WED-16.30-5

**Sprint:** Sprint 3

**Date: 16/09/2020**

**Attended:**

Alhowsawi, Amrah (s3760065)

Tran, Gia Hung (s3715272)

Zhang, Junhao (s3714056)

Tran, Phuong-Trung (s3607139)

Kim, Youngho (s3726115)

**Scrum Master:** Alhowsawi, Amrah

**Product Owner:** Mohamad Ali

**Scrum team:** Tran, Gia Hung (s3715272)

Zhang, Junhao (s3714056)

Tran, Phuong-Trung (s3607139)

Kim, Youngho (s3726115)

**Client**: Mohamad Ali

## 1- What was the goal for this sprint? (Product Owner)

The goal was to accomplish and finish sprint 3 user stories of login/ signup for the three users which are business owner, customer. In addition to some basic API page functionality such as customer able to edit their personal details, appointment page, and business owner can Add/Edit a new employee.

The Product road-map went quite well even though we had some issues and minor bugs in our code because most of us are new to react application as well as following the agile approach.

The only impact of this sprint on release plan were using the docker, and circleCI.

## 2- Review of the requirement (Product Owner)

Admin singUp/login follows the sprint plan as well as the estimation

Employee, singUp/login: follows the sprint plan as well as the estimation

Customer singUp/login: follows the sprint plan as well as the estimation

## 3- Sprint status (Scrum Master)

**Plan:** finishing at least 80% of the main and important functionality both front/back ends.

**Reality: c**ompleted Api and some basic functionality such as navigation header, sidebar, and singUp/login the backend implementing took longer than we expected.

**Story points left:** 24SP.

**Story points done:** 39SP

**Planned story points:** 63SP

**Story points per person:** 12SP

**Important technology improvement or change:** the use of circleCi, development, GitHub branch, and docker.

**How many fixed:** three bugs which are the page session, backend security, and the login symbol conflict.

**Statistic of release:** will be release and delivered based on the milestone 2

## 4- Customer Feedback (Client)

* Good application design.
* Good application usability.
* Good application stability.
* Some visual needs changing.

## 5- Closing (Team)

The next sprint number 4 the goal will be following milestone 3 and re-estimation the user stories priority as well as its SP pints and deliver a full product. Using docker and circleCI effectively during our process.